Milestone Module – Product Specification Document

Project: Track It
Module: Ticket Request → Milestones
Version: 1.0
Status: Approved

1. Overview

The Milestone Module allows users to break down a ticket into smaller, actionable, and trackable units called milestones.
Each milestone is created using an admin-configured template (milestone type) and supports lifecycle tracking through start dates, deadlines, status, descriptions, delay reasons, and user accountability.

This module ensures timely completion of sub-tasks, minimizes unnecessary delays, improves visibility of progress, and provides the options for meaningful audits across the entire lifecycle of a ticket.

2. Objectives

- Enable structured decomposition of tickets into manageable milestones

- Standardize milestone creation through configurable templates

- Capture mandatory reasons for delays or missed deadlines

- Support follow-up milestones for external dependencies (vendors, third parties, etc.)

- Improve accountability via real-time alerts and enforced actions

- Automatically restrict or freeze user actions based on milestone rules and deadlines

- Implement a version-controlled applicability criteria for milestone types.

3. Key Features

3.1 Template Configuration (Admin Only)

- Milestone templates are fully designed by Super Admin / App Admin

- The Template Designer includes:

  - Template name

  - Template type (generic, follow-up, vendor-specific, etc.)

  - Reusable Components:

    - Fields (customizable; text, number, date, phone, dropdown, radio, checkbox)

    - Support for grouped fields with “Add Field” functionality.

- All milestone templates are managed via a dedicated Admin Configuration Screen.

4. Milestone Types

- Each Milestone Type includes:

  - Description field (maximum 200 characters)

- A milestone type must be mapped to exactly one template (1:1 mapping)

- Template mapping is mandatory at the time of creation of milestone type.

5. Milestone Creation Flow

Step 1: Assignment Check

- If a ticket is assigned to a user:

  - The user must explicitly accept or act on the ticket to create a milestone.

- If a user assigns a ticket to his/her own queue:

  - The user is immediately redirected to the milestone creation flow.

Step 2: Milestone Setup

- Select Milestone Type

- Corresponding Template is auto-loaded

Step 3: Data Entry

- User fills in the template fields

- Clicks Save button

Step 4: Milestone Activation

- Milestone status is set to In-Progress

Step 5: Milestone Closure

On clicking the Close Milestone button, the system pops up a confirmation dialog box.

Dialog Details:

- Dialog Title: “Please select one of the three options for closing this milestone:”

- Dialog Body:

- The dialog displays three radio button options:

- Create a new milestone

- Transfer this ticket

- Close this ticket

- Selection Rules:

- The user must select only one option.

- Based on the selected option, the corresponding action is executed.

User Actions & System Behaviour:

- Option 1: Create a new milestone

- The current milestone is closed.

- Creation of a new milestone is initiated. User is required to value the milestone fields and save the details to finish creating this new milestone.

- Option 2: Transfer the ticket

- The milestone is closed.

- The system prompts the user to select a new technician for the ticket.

- Upon confirmation, the ticket is transferred successfully.

- Option 3: Close the ticket

- The milestone is closed.

- The user will be redirected to the Resolution section if it has not been filled up already.

- The ticket will be closed.

6. Milestone Lifecycle & Rules

6.1 Status Options

- In-Progress

- Closed

6.2 Sequential Milestone Rule

- Only one milestone can be In Progress at any point of time for a particular ticket.

- Users cannot create or start a new milestone until the current one is closed.

- If the milestone deadline expires:

  - The milestone is automatically closed.

  - The system immediately prompts the technician to take appropriate action with regard to the expired milestone.

  - Once the technician agrees to take necessary action, he is redirected to the application where he's required to select any one of the three checkboxes viz. "Create New Milestone", "Transfer Ticket" and "Close Ticket".

- Follow-up Milestones:

  - A follow-up milestone is created when an existing milestone is not closed on or before its deadline (End DateTime).

  - Missing the deadline triggers a screen freeze alert and prompts the user to take action.

  - The user must document the reason for not completing the task within the stipulated timeframe.

  - After providing the reason, the user must create a follow-up milestone.

  - The follow-up milestone inherits the context of the parent milestone.

  - It continues the same background tasks as the parent milestone.

- Update Milestone

  - When the user clicks the Update button, they can modify field values to correct errors or typos, with the exception of the fields StartDateTime and EndDateTime.

  - Upon successful save, the request for approval is automatically sent to the worklist of the app admin and the user is notified with a message that reads "Changes to milestone field values are subject to approval by the app admin.” Once the admin approves the request, the user's changes are reflected in the modified template.

  - If rejected by the app admin, the template will not reflect the updated values.

6.3 Ticket Assignment Dependency

- A user must have the ticket assigned to them before they can start or create a milestone.

6.4 Ticket Transfer Condition

- A ticket can be reassigned only if the current milestone is closed.

6.5 Reopening Closed Milestones

- Closed milestones cannot be updated or reopened.

7. Deadline & Alert Handling (R&D)

7.1 Deadline Expiry

When milestone deadline elapses:

- The milestone is automatically closed.

- The device is frozen on a screen that prompts the technician to take appropriate action with regard to the expired milestone.

- The device continues to buzz/vibrate till user takes appropriate action.

- Once the technician agrees to take necessary action, he is redirected to the application where he's required to select any one of the three checkboxes viz. "Create New Milestone", "Transfer Ticket" and "Close Ticket".

Extended Screen Freeze

- If the device restarts while in a frozen state, then it will revert to the frozen state post restart, with the same prompt for taking appropriate action with regard to the expired milestone.

7.2 Mandatory Reason Capture

- User must document a reason for missing the deadline.

- Normal app execution will resume only after submission of the reason for missing the deadline, followed by selection of one of the three checkbox options and the subsequent completion of the action thereafter (creating a new milestone, transferring the ticket or closing the ticket), failing any of which the device will revert to the frozen state.

7.3 Alerts & Notifications

- Mobile App:

  - Triggers vibration/buzz every 5 minutes between 60 minutes to 15 minutes prior to deadline expiry and every 1 minute thereafter (till the deadline expires).

- Web App:

  - Triggers on-screen pop-up alerts every 5 minutes between 60 minutes to 15 minutes prior to deadline expiry and every 1 minute thereafter (till the deadline expires)

8. Data Fields Summary

| Field | Required |  | Source |
| --- | --- | --- | --- |
| Start DateTime | Yes |  | System |
| End DateTime | Yes |  | User |
| Status | Yes |  | System |
| Template Type | Yes |  | Admin-configured |
| Vendor Fields | Optional |  | Template |
| Description | Max 200 chars |  | User |
| Reason for Delay | Mandatory on deadline expiry |  | User |

9. Validation Rules

- Description field → 200 characters max.

- Phone number → must be valid 10-digit format.

- Vendors → at least 1 vendor required; can add more using plus button.

- Cannot create milestone if:

  - Ticket not assigned to the user.

  - Previous milestone is In-progress.

  - Ticket is closed.

  - Ticket is currently not assigned to the user creating the milestone.

10. System Behaviours Summary

- Freeze UI when deadlines expires (requires R&D).

- Auto-redirect to reason submission, selection of checkbox option and completing the selected action upon agreement to take action post deadline expiry.

- Revert to frozen state if any of the steps mentioned in the previous point fails.